## Slide 1: ACER decision on HAR & SAP
MESC meeting
08/10/2026
Sensitivity

## Slide 2: Improved collateral solution – history
LTFBA require auctioning of all BZBs of a CCR simultaneously
  Leads to cumulated blockage of collaterals during auction phase (under old collateral approach)
ACER Decision 07/2023 introduced long-term flow-based allocation (LTFBA) to HAR with the solution of price caps to mitigate the issue of increased collaterals
  Approved methodology also included a requirement for TSOs to investigate in improved solution
Significant (Nov24  Nov26) delay in LTFBA implementation and limited progress in following up on improved collateral solution until mid 2025
Following ACER Decision 08/2025 on HAR amendments, ACER requested TSOs to amend the HAR and SAP aiming for implementation of the improved collateral solution asap
  Triggering amendment with the aim of implementation at the latest by Nov27
TSOs’ successful proof of concept study (by N-SIDE) in Q1 2026
With the submission of proposals SAP and TSOs signalled that Nov27 will not be feasible

## Slide 3: HAR+SAP Decision timeline
June-Oct 2026 – working level exchanges with TSOs; SAP; NRAs
10 July 2026 – 7 Aug 2026: Public consultation on the amendment proposals
10 June 2026: TSOs submitted the proposal for amending the HAR and SAP methodology
Dec 2026: Expected adoption, notification to the TSOs and publication of ACERs decision
Nov-Dec 2026: ACERs internal approval process (BoR on 10 December)
Oct-Nov 2026: ACER hears concerned parties on its preliminary position

## Slide 4: Overview on proposed amendments
HAR:
  Removal of provisions for collateral cap functionality for LTFBA auctions
  Consideration of improved collateral solution in provisions for credit limit calculation and verification and auction results determination
  Reserved collaterals in LTFBA auction
  Remaining old approach for cNTC borders
  Implementation provisions
  Further amendments (contestation period; DC curtailment cap; REMIT II; new auction tool)
SAP:
  Bid filtering constraints added to allocation function provisions
  Differentiation of credit limit calculation for cNTC and FB
  Revised and added provisions for implementation deadline (incl. revisions related to evolved FB)

## Slide 5: Stakeholder’s feedback
Public consultation included questions targeting different topics of the proposed amendments
  4 responses to ACER’s public consultation
Main feedback received: (not a complete list of comments)
  Call to implement the improved collateral solution as soon as possible
  Asking for functionality of manual bid prioritisation (for bid rejections)
  Support of proposed general updates and clarification amendments
Additional stakeholder feedback via FMB concerning collaterals from insurance companies
ACER will consider all raised comments and address them in the Annex to ACER’s Decision