## Slide 1: MESC meeting
FCA topics

## Slide 2: LTFBA project update
LTFBA project background
Oct. 2019 | ACER's Decision 16/2019 on Nordic LT CCM
Nov. 2021 | ACER's Decision 14/2021 on Core LT CCM
Nov. 2022 | All TSO’s Proposal for amendments of SAP
Jan. 2023 | ACER's Decision 03/2022 on Core LT CCM (upon PSE appeal)
Mar. 2023 | ACER's Decision 05/2023 on SAP methodology
Aug. 2023 | All TSO’s Proposal for amendments of HAR
Dec. 2023 | ACER's Decision 18/2023 on HAR methodology
May 2023 | 1st Simulation results (preliminary)
Mar. 2024 | 2nd Simulation results (based on final allocation algorithm) + Implementation challenges
  As informed in MESC in February 2024, both the challenges for a timely implementation in November 2024 and the latest simulation results (with lower capacity allocation & low allocation in some BZBs) led to the TSOs to trigger conceptual assessments on the way forward.

## Slide 3: LTFBA project update
LTFBA way forward
  Nordic TSOs are:
  implementing the Nordic Long-Term Capacity Calculation Methodology by the end of the year 2025 to provide the coordinated long-term capacity calculation results for year 2026;
  implementing the fallback solution (ATC Extraction) for calculating long-term cross-zonal capacities (Article 19).

## Slide 4: LTFBA project update
LTFBA way forward
  Core TSOs are:
  delivering a scenario-based flow-based coordinated capacity calculation solution with ATC extraction;
  preparing amendments and implementing the Core Long-Term Capacity Calculation Methodology to deliver coordinated NTC values by November 2025 (for 2026 yearly auction).

## Slide 5: LTFBA project update
Expected way forward with the aim of providing LT cross-zonal hedging opportunities for market participants on all EU borders
Q4 2024-Q1 2025 | Prepare amendments of the current methodology framework (regional and pan-EU methodologies
Q1-Q2 2025 | All TSO’s Proposal for amendments of HAR/SAP
Q1-Q2 2025 | Core TSO’s Proposal for amendments of regional methodologies
Q4 2025 | Implementation for go-live in 2025 (2026 yearly auction)
  All TSOs and both regions will continue to promote the most effective long-term cross-zonal trade arrangements with long-term cross-zonal hedging opportunities for market participants on all EU borders.
  All TSOs are working on amending the EU-wide methodologies until Q1 2025 mandating All TSOs to support the Flow-Based capacity calculation implementation.
  LTTR allocation based on parameters from the 2 Long-Term Flow-Based capacity calculation are to be implemented by November 2025, through ATC extraction.